## Slide 1: LSU A&M Faculty Senate Student Systems Modernization Project Update
October 22, 2018

## Slide 2: Summer and Fall 2017

## Slide 3: [FA][A] LSU A&M Enterprise Systems Inventory
LSU Shared Service and A&M Enterprise System Inventory
Financial Management
Student
Reporting & Analytics
HCM & Payroll
Payroll
Supplier Accounts
Expenses
Student Financials
Learning Management
Parking
(T2)
Pre-Award
(In Progress)
Institutional Effectiveness
HR Core
Alumni Management
(Blackbaud)
Financials Core
Grants Management
Foundation
Comp & Benefits
Learning Management (Moodle)
Budgets & Spend Ctrls
Fund Accounting
Recruiting
Staff Recruiting
Classroom Scheduling
(Ad Astra)
Commitment Accting
Endowment Accting
Admissions
Succession Planning
Student Meal ID Card
Asset Management
Cash Management
Curriculum
Time Tracking
Residential Life
(StarRez)
Space Management (FAMIS)
Planning & Budgeting
Portfolio
Faculty Information
Catalog Management
(Acalog)
Projects
Allocations
Advising
Position Budgets
Procurement
Payables
Financial Aid
Absence & Leave
LSU Online
(Academic Partnerships)
Inventory
Settlement
Athletic Certification
Talent & Performance
Admissions
(Radius, Connect, Common, LSAC)
Financial Reporting
Internal Ctrls & Audit
Records
Cashiering / e-Commerce
(TBD)
Collection Mgmt
(Not Planned)
Success
TigerCash Debit Card
Student Football Tickets
Athletes Acad Progress
(APR, GradesFirst)
University Rec Center
Bookstore Inventory
(Barnes & Noble)
Math Assessment
(ALEKS)
Judicial Affairs Mgmt
(Maxient)
Math Lab Access
Student Engagement (Campus Labs / CollegiateLink)
Student Retention
(Campus Labs / Beacon)
LSU Libraries
(LOUIS/SirsiDynix Symphony)
Student Aid Origination
(COD)
Student Aid Reporting (Board Of Regents)
TOPS Invoicing
(LOFSA)
Student Health Center (Medicat)
Transcripts
(E-script, STS)
State / Federal
Management Reporting
Financial Analytics
Workforce Analytics
Regulatory Reporting
Imaging / OCR
(Lexmark – NOLIJ)
Workforce Planning
Institutional Research
Identity & Access Mgmt
(In Progress)
Talent Insights
General
Management Analytics
ERP
Deployed
ERP
Student
Integrated
Third Party
Imminent
ERP
Roadmap
Reporting & Analytics
Notes: Please see the last slide (vertical stripes) of this Geaux Forward presentation for attributions, notes and references.

## Slide 4: [FA][A] Current LSU Student Information Systems
Current LSU Student Information Systems
INSTITUTION | RECRUITING | ADMISSIONS | FINANCIAL AID | STUDENT RECORDS
LSU A&M | Hobsons | Mainframe | Mainframe | Mainframe
LSU-A | Hobsons Radius | PowerCampus | PowerFAIDS | PowerCampus
LSU-E | Hobsons Radius | Jenzabar | Jenzabar | Jenzabar
LSU-S | Hobsons Connect | Integro | Financier by Wolffpack | Integro
LSUHSC – New Orleans | Profession Specific Application/Admission Service* | PeopleSoft | PeopleSoft | PeopleSoft
LSUHSC – Shreveport | Profession Specific Application/Admission Service* | PeopleSoft | PeopleSoft | PeopleSoft
*The health science centers use some, if not all, of these services:
  Medicine – AMCAS American Medical College Application Service
  Dentistry, Dental Hygiene, Dental Laboratory Technology, Master of Science in Dentistry – AADSAS Associated American Dental School Application Service
  Nursing (all undergraduate and graduate programs) – NCAS Nursing Centralized Application Service
  Public Health, Epidemiology, Biostatistics, Community an Behavioral Health – SOPHAS Schools of Public Health Application Service
  Physical Therapy – PTCAS Physical Therapy Centralized Application Service
  Occupational Therapy – OTCAS Occupational Therapy Centralized Application Service
  Audiology, Speech Language Pathology – CSDCAS Communication Sciences and Disorders Centralized Application Service
Notes: Please see the last slide (vertical stripes) of this Geaux Forward presentation for attributions, notes and references.
1-Shelly Keiffer
2-Anita Thibodeaux
3- Lauren Woods for recruitment and admissions; Chelsea Chance for student aid
4-Bryant Faust
5-Melissa Greaves

## Slide 5: [FA][A] The Thin Thread
EUNICE
ALEXANDRIA
SHREVEPORT
HEALTH SCIENCE CTRS
BR & AG
The “Thin Thread”
ACADEMIC
FOUNDATION
RECRUITING
ADMISSIONS
FINANCIAL
AID
STUDENT
FINANCIALS
ACADEMIC
ADVISING
STUDENT
RECORDS
CAMPUS ENGAGEMENT
ROLL UP TO ADMINISTRATION
*** REQUIREMENTS ***
TASKS
BUSINESS
PROCESSES
REPORTS
ALTERNATIVE
SOLUTIONS
COMPLEXITY OF CAMPUS
The "Thin Thread" consists of the activities necessary to take a student all the way through the student life cycle from recruiting to graduation. The requirements identified over the summer of 2017 have been categorized based on this thin thread into the following categories:
Campus Engagement · Academic Foundation · Student Recruiting · Admissions · Financial Aid · Student Financials · Academic Advising · Student Records
Notes: Please see the last slide (vertical stripes) of this Geaux Forward presentation for attributions, notes and references.

## Slide 6: [OR][A] Alex Summit Map
Alexandria Summit Participants
LSU-Shreveport
Beth Anderson
Darlenna Atkins
Barbie Cannon
Chelsey Chance
MC Harvison
Shelby Keith
LSUHSC-S
Kimberly Carmen
Sherry Gladney
LSU-A
Abbey Bain
Shelly Gill
Pat Hoyt
Sheila Hudson
Jeff Massey
Jason Normand
Lisa Smith
Leana Wilson
Teresa Seymour
Meagan Chatelain
LSU-E
Joshua CoCo
Amy Greagoff
Stephen Heyward
Angela Klumpp
Jacqueline Lachapelle
Tasha Naquin
Shelley Papillion
Donnie Thibodeaux
Jim Veillon
Marjana Herring
LSUHSC-NO
Bryant Faust
Patrick Gorman
Wendy Simoneaux
LSU-A&M
Clay Benton
Emmett Brown
Robert Doolos
Monica Esnault
Amy Marix
Beth Nettles
Jessica Ott
Elahe Russell
LSU-ITS
Robin Ethridge
Susan Flanagin
Tom Glenn
Cynthia Hadden
ME Hart
Byron Honore
Julie Rose
Alexandria Summit
LSUHSC-S
Kimberly Carmen
Sherry Gladney
November 10, 2017
Indicates participation via teleconference
Notes: Please see the last slide (vertical stripes) of this Geaux Forward presentation for attributions, notes and references.

## Slide 7: [FA][A] Student System Requirements
Stakeholders Identified
Student System Requirements
DIMENSION: Functional Alignment
CONSIDERATION: Functional Fit
Chart: Functional Area
| Academic Advising | Academic Foundation | Admissions | Campus Engagement | Financial Aid | Recruiting | Student Financials | Student Records
DO | 34 | 46 | 66 | 42 | 103 | 43 | 105 | 251
SEE | 9 | 0 | 9 | 11 | 43 | 26 | 25 | 63
CONNECT | 0 | 0 | 17 | 3 | 6 | 5 | 12 | 37
Workday Function | DO | SEE | CONNECT | 
Academic Advising | 34 | 9 | 0 | 43
Academic Foundation | 46 | 0 | 0 | 46
Admissions | 66 | 9 | 17 | 92
Campus Engagement | 42 | 11 | 3 | 56
Financial Aid | 103 | 43 | 6 | 152
Recruiting | 43 | 26 | 5 | 74
Student Financials | 105 | 25 | 12 | 142
Student Records | 251 | 63 | 37 | 351
TOTAL LSU REQUIREMENTS MET | 690 | 186 | 80 | 956
TOTAL LSU REQUIREMENTS | 772 | 186 | 80 | 1038
How does Workday Student meet (fit) LSU Requirements related to configuration, business processes, tasks, reports and integrations? That is, related to what LSU can DO (processes), SEE (reports) and CONNECT (integrations)? 92%
12/05/17 11:26 a.m.
Notes: Please see the last slide (vertical stripes) of this Geaux Forward presentation for attributions, notes and references.

## Slide 8: [Summary] Project Team Recommendation
IT IS THE RIGHT DECISION FOR THE LSU COMMUNITY TO GEAUX FORWARD
WITH IMPLEMENTING THE WORKDAY STUDENT MODULE.
GEAUX FORWARD
Finally, after thorough deliberation and with input from over 500 stakeholders across LSU, the Project Team acknowledges …
  We will continue an inclusive process to configure and implement the new system.
  The impact to and transformation of the University starts now.
  The need for continuous evaluation to ensure that people will be able to do their jobs is a priority.
We have come to the conclusion that …
Project Team Recommendation to IT Governance Council
December 12 , 2017
Notes: Please see the last slide (vertical stripes) of this Geaux Forward presentation for attributions, notes and references.

## Slide 9: Spring and Summer 2018

## Slide 10: Business Process Mapping (BPM) Spring 2018 How do we do our jobs?
    Transforming Solutions Inc. (TSI) consultants and Geaux Forward Project staff worked with campus offices with the Business Process Mapping activities
    The process for Business Process Mapping includes 3 stages:
      Current State
      Analysis of Current State
          Why does this activity exist?
          Does this activity add value?
          What steps could be added/eliminated to prevent problems?
      Future State (aided with some knowledge of the student information system vendor)

## Slide 11: Business Process Mapping Summary
    Business Process Mapping with Transforming Solutions Inc (TSI)
    164 Current State & Analysis Business Process Mapping meetings (2 hours per meeting)
    We have completed the Current State & Analysis Business Process Mapping sessions for all 4 campuses
    328 total hours of contact with stakeholders across the 4 campuses
    348 Current State Business Process Maps

## Slide 12: Business Process Maps by Functional Area and Campus
Functional Area | LSUA | LSUE | LSUS | LSU A&M
Admissions | 2 | 3 | 8 | 13
Advising & Degree Audit | 3 | 5 | 17 | 5
Bursar | 7 | 4 | 7 | 23
Financial Aid & Scholarships | 12 | 4 | 11 | 27
Graduate School (Enrollment: LSU A&M = 18%, LSUS = 52% |  |  | 3 | 16
International & Global Services |  |  |  | 43
Law & Vet med |  |  |  | 15
Online |  |  |  | 6
Orientation |  |  |  | 9
Recruiting | 9 | 1 | 9 | 
Registrar, Registration & Academic Records | 16 | 12 | 24 | 34
Total (348 maps) | 49 | 29 | 79 | 191

## Slide 13: Business Process Mapping Discovery
    During Spring 2018, the future vision for LSU Online (Enrollment of 30,000 by 2025) changed significantly from requirements gathered for the December 2017 Scorecard.
      Need to understand requirements and iterative roll-out schedule to meet the 2025 goals
      Need to understand the strategy within the LSU multi-institution university system
      Through Current State Business Process Mapping we learned the current processes cannot scale to meet the 2025 goals.

## Slide 14: Workday Statement of Work
    At the completion of the Feasibility & Fit effort in December 2017, we determined the Workday Student product would satisfy 92% of the requirements LSU defined in Fall 2017
      The requirements were evaluated with planned functionality to be delivered 2 releases (Releases 30 & 31) beyond the current production instance at that time (Release 29-September 2017)
      Some of the un-met requirements LSU classified as “Blockers” meaning that functionality must be available at “Go-Live”

## Slide 15: Statement of Work Meeting – March 28, 2018
    Proposed Implementation Timelines
        Phase 1 – LSUE (fully deployed 2019)
        Phase 2 – LSU A&M, LSUA, LSUS (fully deployed 2020)
    Difference between “multi-institution” versus “multi-campus”, for example each LSU institution currently uses different Student systems
        LSUE – Jenzabar
        LSU A&M – home grown Mainframe system
        LSUA – PowerCampus
        LSUS – Integrow (Florida consortium)
    LSU requirements for “multi-institution” functionality - test scores, transcripts, course catalogs, course schedules, financial aid, student bills, degree audits, student user experiences, etc.

## Slide 16: Workday Response to SOW Issues – June 2018
Based on the current understanding of the “Multi-institutional” student requirements for the four LSU institutions – LSU A&M, LSUA, LSUE and LSUS - as Workday understands them and LSU has been able to define them:
  Proceed with the “phased institution approach” and “order of functional module Go-Lives” as defined at the March 27-28, 2018 Workday & LSU meeting
  Move the Full Workday Student implementation timeline for LSUE to 2020
  Move the Full Workday Student implementation timeline for the other 3 LSU institutions to 2021
This moves the projected overall LSU Workday Student Implementation by 1 year as defined in March 2018 from 2020 to 2021

## Slide 17: Geaux Forward Implementation Status
GEAUX FORWARD PHASE 1 (LSUE)
IDENTITY & ACCESS MANAGEMENT (IAM)
STUDENT PROGRAM PROJECTS
ACCOUNTS RECEIVABLE
LSU ONLINE
MAINFRAME CONVERSIONS DUE TO END-OF-LIFE TECHNOLOGY
STUDENT PROGRAM PROJECTED TIMELINE OF ACTIVITIES (2021 IMPLEMENTATION)
MAINFRAME CONVERSIONS DEPENDENT ON IAM
MAINFRAME SUNSET
GEAUX FORWARD PHASE 2 (LSUAM, LSUA, LSUS)
ALL STUDENT PROCESSES AT LSUAM, LSUA, LSUS
ALL STUDENT PROCESSES AT LSUE
IDENTITY & ACCESS MGT
SINGLE SIGNON
AUTHENTICATION
IDENTITY & ACCESS MGT
AUTHORIZATION
RECRUITING & ADMISSIONS
SCHOLARSHIP PROCESSING
ISIR LOADS
STUDENT ACCOUNT DATA
(CHARGES / BALANCE FWD)
CURRICULUM MANAGEMENT
SCHOLARSHIP PROCESSING
CONTINUING STUDENT CONVERSION
COURSE CATALOG LOAD
ADVISING
FINANCIAL AID PACKAGING
MIDTERM GRADING
REGISTRATION
TRANSCRIPTS (HISTORICAL DATA)
STUDENT ACCOUNT DATA
(CHARGES / BALANCE FWD)
FINANCIAL AID PACKAGING
MIDTERM GRADING
REGISTRATION
TRANSCRIPTS (HISTORICAL DATA)
STUDENT ACCOUNT DATA
(CHARGES / BALANCE FWD)
RECRUITING & ADMISSIONS
SCHOLARSHIP PROCESSING
ISIR LOADS
STUDENT ACCOUNT DATA
(CHARGES / BALANCE FWD)
CURRICULUM MANAGEMENT
SCHOLARSHIP PROCESSING
CONTINUING STUDENT CONVERSION
ADVISING
COURSE CATALOG LOAD
ACCOUNTS
RECEIVABLE
PAWS
LSU DIRECTORY
SECURITY & ACCESS MGT
LSU ONLINE
PLANNING
MAINFRAME SUNSET
IDENTITY & ACCESS MANAGEMENT (IAM) | 
GEAUX FORWARD PHASE 1 (LSUE) | 
GEAUX FORWARD PHASE 2 (LSUAM, LSUA, LSUS) |  | 
MAINFRAME CONVERSIONS | 
STUDENT PROGRAM PROJECTS | 
MAINFRAME CONVERSIONS DEPENDENT ON IAM | 
ACCOUNTS RECEIVABLE | 
LSU ONLINE | 
MAINFRAME SUNSET | 
DRAFT
SECURE ACCESS TO TECHNOLOGY RESOURCES AT ALL CAMPUSES
SELECTED AUDIENCES INCLUDING PROSPECTS, ATHLETES, ETC.
BILLING STATEMENTS, PARKING TICKETS, VARIOUS SERVICES
LSU ONLINE STUDENTS (TARGET IS 30K BY 2025)
SELECTED AUDIENCES INCLUDING RESEARCHERS
PORTAL, DIRECTORY & ACCESS FOR THE ENTIRE COMMUNITY
MULTI-INSTITUTION STRUCTURE | 
LIFECYCLE CONFIGURATION | 
LIFECYCLE
CONFIGURATION
MULTI-INSTUTITION
STRUCTURE
ACCOUNTS
RECEIVABLE
PERKINS
LOAN
UNDERGRADUATE
CRM
ENTERPRISE
CRM
ATHLETIC
CERTIFICATION
NCAA
STUDENT
BPM
CASHIERING
CLASSROOM SCHEDULING
ADMISSIONS
STUDENT
LOAN MGT
ID CARDS
TELEPHONE EQUIP
& BILLING
CABLE TV
SPONSORED
PROGRAMS
FILE MGT
SYSTEM
TRAFFIC
JULY 2018 | JAN 2019 | JULY 2019 | JAN 2020 | JULY 2020 | JAN 2021 | JULY 2021
Notes: Please see the last slide (vertical stripes) of this Geaux Forward presentation for attributions, notes and references.

## Slide 18: [RA] Nonstandard / Obsolete Technology
Work to Decommission LSU A&M Mainframe
1,305 | TABLES
5,000 | COBOL PROGRAMS
5,683 | SAS PROGRAMS
8,300 | POINT-TO-POINT INTEGRATIONS
20,912 | POINT-IN-TIME DATASETS
DIMENSION: Risk
CONSIDERATION: Nonstandard / Obsolete Technology
Notes: Please see the last slide (vertical stripes) of this Geaux Forward presentation for attributions, notes and references.

## Slide 19: Geaux Forward Project Activities Fall 2018

## Slide 20: Review and Update Requirements
Focus on Blocker and Critical requirements so Workday Development Teams can review this fall
Currently, 1326 student system requirements have been submitted to Workday
  NEW - 167 requirements related to LSU Online
    Workday has requested more information and clarification on 65 of the submitted requirements
    Another requirements session needs to be scheduled to more closely examine financial aid processing for LSU Online student populations
    Expect Workday response to LSU Online requirements by November 16
  529 requirements identified as multi-institutional
  357 requirements identified as “blockers”
  263 requirements identified as “critical”

## Slide 21: Student Lifecycle Working Sessions Held at LSUA Sept 18 to 21
These sessions focused on discussing multi-institutional and complex scenarios as they relate to the “Student Lifecycle”
Attending were members of the Geaux Forward Team, LSU stakeholders from each campus, TSI Consultants and Workday Consultants
  Tuesday, Sept 18 – Student Records
  Wednesday, Sept 19 – Financial Aid
  Thursday, Sept 20 – Bursar Operations
  Friday, Sept 21 – Recruiting and Admissions

## Slide 22: Prepare Alma Mater University (AMU) Tenant to Demonstrate Complex Student Lifecycle Scenarios
Workday AMU tenant demonstrations scheduled for Tuesday, Oct 23 and Wednesday, Oct 24
  Sessions will be held on LSU A&M campus and will also be available via Zoom for stakeholders at the other campuses to participate
  Gathered during LSUA Student Lifecycle Working Sessions in September
    10 student personas
    110 specific user stories identified by campus stakeholders
The 110 user stories are being split up among the 10 student personas to demonstrate current Workday functionality for the multi-institutional and complex situations in the student lifecycle

## Slide 23: Prepare to configure a Prototype Tenant copied from the LSU Production Workday
Academic Units (288 are in the production Workday tenant from the HCM implementation)
Academic Unit Structure – identify the superior academic unit for each academic unit – this was not configured with the HCM implementation
  Consider dependencies with the Workday HCM and Finance modules and roll-up reporting
Academic Unit Hierarchies (66 are in production Workday and need review)
Academic Foundation
  Academic Calendars, including semesters, terms and modules
  Course Catalogs, Course Sections
  Programs of Study, especially complex examples (3+3, multiple majors/minors, etc)
Focus on the multi-institutional configuration issues

## Slide 24: Objectives for Fall 2018
Provide requirements, use cases and user stories that clearly articulate LSU multi-institutional and functional requirements to Workday Teams (Developers, Technical Architects and Functional Consultants)
Review critical components of LSU Academic Foundation in a prototype tenant copied from LSU Workday Production
Review important student lifecycle administrative tasks and business processes with particular student examples in the Workday Alma Mater University (AMU) tenant
Review and confirm the delivery schedule for multi-institutional blocker and critical requirements
Present our evaluation to IT Governance at the December 18, 2018 meeting

## Slide 25: Questions ?

## Slide 26: Contact Us Project Team Office – 103 Frey Computing Center
Subscribe to the Geaux Forward Bulletin
Send questions to geauxforward@lsu.edu
Review the website at www.lsu.edu/geauxforward
Tom Glenn, Project Director, tomglenn@lsu.edu
Thank you!